AgentPay

MVP Build Plan

Solo developer  ·  4 weeks  ·  Real product at the end

💡 AgentPay is a middleware layer that sits between AI agents and Stripe. When an agent wants to spend money, AgentPay checks its budget, auto-approves small amounts, routes big amounts to a human for approval, charges Stripe, and logs everything. That is the entire product.

# 1. What You Are Building

Before writing a line of code it is worth being precise about the three things AgentPay does. Everything else — dashboards, Slack integrations, merchant whitelists, multi-currency — comes after you have paying customers.

## The Three Core Jobs

| # | Job | What it means in practice |
| --- | --- | --- |
| 1 | Budget enforcement | Every payment request from an agent is checked against a daily limit and a per-transaction limit. If it is over either, it is blocked or queued. If it is under, it is approved. This check must happen in under 30ms. |
| 2 | Human approval workflow | When a transaction is over the auto-approve threshold, a human gets an email with an Approve or Decline link. One click. No login required. The agent waits (via polling) or gets a webhook when the decision is made. |
| 3 | Audit trail | Every decision — approved, declined, queued, timed out — is written to a log with the agent identity, the amount, the stated purpose, and a timestamp. This is what enterprises pay for. |

## The Request Flow

This is the sequence every single payment request follows. Understand this flow and the build plan makes complete sense.

| 1 | Agent calls pay.request({ amount, purpose, merchant }) via the SDK. |
| --- | --- |
| 2 | SDK signs the request with HMAC-SHA256 and sends it to the API. |
| 3 | API validates the API key and looks up the agent identity. |
| 4 | Budget engine checks Redis: has this agent exceeded its daily or per-transaction limit? |
| 5 | If under threshold → job queued to charge Stripe → immediate 'approved' response to agent. |
| 6 | If over threshold → transaction saved as 'pending' → approval email sent to org admin. |
| 7 | Admin clicks Approve or Decline in email → Stripe charged or transaction declined. |
| 8 | Everything is written to the audit log regardless of outcome. |

# 2. Tech Stack

Every tool below was chosen for one reason: a solo developer can set it up in under an hour, it handles real production load without configuration work, and it gets out of the way.

⚠️ No Supabase. No AWS. No Docker Compose with five services. No managed Kubernetes. Those are all fine tools for teams. You are one person with four weeks.

| Concern | Tool | Why — not the alternative |
| --- | --- | --- |
| Runtime | Node.js 20 + Fastify | Fastify is 3x faster than Express and has built-in schema validation. You get typed request/response for free. Small memory footprint means cheap hosting. |
| Database | Neon (Postgres) | Serverless Postgres. Built-in connection pooler (no PgBouncer setup). Scales to zero when idle, scales up automatically. Free tier is generous. One connection string, done. |
| Cache | Upstash Redis | Serverless Redis. Free up to 10,000 requests per day. You need this for budget checks — a single Redis INCRBY is the fastest possible way to track daily spend. Pay per request, no cluster to manage. |
| Job queue | BullMQ | Runs on top of the same Upstash Redis you already have. No extra service. Handles Stripe charges and email sending as async jobs with built-in retry. Dead-letter queue included. |
| Deploy | Railway | Git push and it is live in two minutes. Automatic SSL. Environment variables in the UI. $5 per month for a hobby plan. You will never SSH into a server. |
| Email | Resend | Developer-first transactional email. Free for 3,000 emails per month. Clean API. Approval emails with signed links are three lines of code. |
| Dashboard | Next.js on Vercel | Free hosting. Deploys from GitHub automatically. Your dashboard is a static build with a few API calls. Zero server cost. |
| Error tracking | Sentry | Free tier. One line to set up. You will know about every crash before your customer does. Non-negotiable. |
| Payments | Stripe | The entire point of the product. Use test mode for weeks 1 through 3. Go live in week 4. |

# 3. Database Schema

Five tables. This is the entire data model. Do not add tables during the build unless something is genuinely missing.

organizations

One row per company using AgentPay. Ties to a Stripe customer ID.

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID | Primary key |
| name | VARCHAR(255) | Company name |
| stripe_customer_id | VARCHAR | Stripe customer, set on signup |
| created_at | TIMESTAMPTZ |  |

agents

One row per AI agent. An org can have many agents — a coding agent, a research agent, etc.

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID | Primary key |
| organization_id | UUID | FK → organizations |
| name | VARCHAR(255) | Human-readable label |
| api_key_hash | VARCHAR | SHA-256 hash of the API key. Never store plaintext. |
| is_active | BOOLEAN | Soft disable without deleting |
| created_at | TIMESTAMPTZ |  |

budget_limits

Limits per agent. An agent can have a daily limit, a per-transaction limit, and an approval threshold.

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID | Primary key |
| agent_id | UUID | FK → agents |
| daily_limit_cents | INTEGER | Maximum spend per calendar day |
| per_tx_limit_cents | INTEGER | Maximum single transaction |
| approval_threshold_cents | INTEGER | Auto-approve below this, queue above |

transactions

Every payment request, regardless of outcome. This is the audit trail.

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID | Primary key |
| agent_id | UUID | FK → agents |
| organization_id | UUID | FK → organizations (denormalised for fast queries) |
| amount_cents | INTEGER | Amount in cents |
| currency | VARCHAR(3) | Default USD |
| status | VARCHAR | 'pending' ¦ 'approved' ¦ 'declined' ¦ 'completed' ¦ 'timed_out' |
| purpose | TEXT | Agent's stated reason for the payment |
| context | JSONB | Agent metadata — reasoning, request ID, expected usage |
| stripe_charge_id | VARCHAR | Set once Stripe charge completes |
| idempotency_key | VARCHAR UNIQUE | Prevents double-charges on retries |
| created_at | TIMESTAMPTZ |  |
| completed_at | TIMESTAMPTZ | Set when status reaches a terminal state |

audit_logs

Append-only log of every action in the system. Never updated, never deleted.

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID | Primary key |
| agent_id | UUID | Which agent triggered this |
| transaction_id | UUID | Related transaction if applicable |
| action | VARCHAR(100) | e.g. 'payment.approved', 'payment.declined', 'budget.exceeded' |
| details | JSONB | Full context for forensic analysis |
| created_at | TIMESTAMPTZ |  |

# 4. API Endpoints

Eight endpoints. Everything the SDK needs and everything the dashboard needs. Nothing else gets built during the four weeks.

| Method | Path | What it does |
| --- | --- | --- |
| POST | /v1/payment-request | Core endpoint. Agent submits a payment request. Budget check runs synchronously. Returns approved, pending, or declined with reason. |
| GET | /v1/transactions/:id | Agent polls this to check status of a pending transaction while waiting for human approval. |
| POST | /v1/approve/:token | Human clicks Approve in email. Token is a signed JWT. Triggers Stripe charge via BullMQ job. |
| POST | /v1/decline/:token | Human clicks Decline in email. Updates transaction status to declined. Logs reason. |
| GET | /v1/dashboard/transactions | Dashboard: paginated transaction list with filters for agent, status, date range. |
| GET | /v1/dashboard/agents | Dashboard: list of agents for this org with their budget config and today's spend. |
| POST | /v1/dashboard/agents | Dashboard: create a new agent and return the API key (only time it is shown in plaintext). |
| PUT | /v1/dashboard/agents/:id/limits | Dashboard: update budget limits for an agent. |

# 5. The 4-Week Build Plan

The order matters. Each week builds on the last. Week 1 is infrastructure so week 2 can be pure product logic. Week 3 is interfaces. Week 4 is finding a customer, not building features.

📌 One rule for the entire sprint: if a task is not in this plan, it does not get built. Write it down, ship it in month two.

| W1 | Foundation Get the plumbing working. No business logic yet. |
| --- | --- |

This week is entirely setup. By Friday you should be able to make an authenticated API call, have it hit your server on Railway, and see a record appear in Neon. That is the only goal.

| Day | Task | Output | Tag |
| --- | --- | --- | --- |
| 1 | Create Railway project. Set up Neon database. Set up Upstash Redis. Wire environment variables. Set up Sentry. Push hello-world Fastify app that deploys on git push. | Deployed API | CORE |
| 2 | Write and run DB migrations: create all five tables. Write Flyway migration files. Seed one test org and one test agent. | Schema live | CORE |
| 3 | Implement API key generation (random 32-byte hex, store SHA-256 hash in DB). Write auth middleware: extract key from Authorization header, hash it, look up agent in DB. | Auth working | CORE |
| 4 | Stub POST /v1/payment-request: validate request body with Fastify schema, run auth middleware, return a hardcoded mock response. Write the first real test. | Endpoint stub | CORE |
| 5 | Full integration test: make a curl request with a real API key → hits Railway → auth passes → stub response → record in audit log. Fix anything broken. | E2E green | CORE |

✅ Week 1 done when: a curl request with an API key hits the live Railway URL, passes auth, and you see it in the Neon database.

| W2 | The Product Build the three core jobs. This week is the entire value of AgentPay. |
| --- | --- |

This is the most important week. Everything you ship this week is the actual product. Budget check, Stripe charge, approval email. Get these right and you have something worth selling.

| Day | Task | Output | Tag |
| --- | --- | --- | --- |
| 6 | Budget engine: read budget_limits from DB, cache config in Redis (10s TTL). Implement Redis INCRBY for daily spend tracking — key is agent:{id}:spend:{YYYY-MM-DD} with TTL to midnight. Return approved or budget_exceeded. | Budget check | CORE |
| 7 | Idempotency: require idempotency_key on every request, store in transactions table with UNIQUE constraint. If same key is submitted twice, return the existing transaction. This prevents double-charges forever. | Idempotency | CORE |
| 8 | Auto-approve path: when budget check passes, save transaction as 'approved', push a BullMQ job to charge Stripe (Payment Intents API, test mode). Worker picks it up, charges Stripe, updates stripe_charge_id, sets status to 'completed'. | Stripe wired | BUILD |
| 9 | Approval queue path: when amount is over approval_threshold_cents, save transaction as 'pending', push BullMQ email job. Worker sends Resend email to org admin with two links — /v1/approve/:token and /v1/decline/:token. Token is a JWT signed with a secret, expires in 24 hours. | Email works | BUILD |
| 10 | Approve and decline endpoints: validate JWT token, update transaction status, log the decision. Approve path triggers the Stripe charge job. Add circuit breaker: if an agent fires more than 20 requests in 60 seconds, auto-block and email the org admin. | Full flow | BUILD |

✅ Week 2 done when: a test agent submits a small amount (auto-approved, Stripe test charge fires) and a large amount (email lands in inbox, clicking Approve triggers the Stripe charge).

| W3 | Interfaces SDK and dashboard. Make it usable by a developer and visible to an admin. |
| --- | --- |

The API works but nobody can use it without a SDK and nobody can see what is happening without a dashboard. Both of these need to exist before you can show a design partner.

| Day | Task | Output | Tag |
| --- | --- | --- | --- |
| 11 | TypeScript SDK: npm package @agentpay/sdk. AgentPay class with pay.request(). Typed error classes: BudgetExceededError, ApprovalTimeoutError, PaymentDeclinedError, RateLimitError. Exponential backoff on 5xx. Never retry on 4xx. | TS SDK | BUILD |
| 12 | TypeScript SDK continued: auto-generate idempotency key from SHA-256(amount + merchant + context) if not provided. waitForApproval() method that polls /v1/transactions/:id every 5 seconds until terminal status. Publish to npm as beta. | SDK published | BUILD |
| 13 | Python SDK: pip install agentpay. Mirror of the TS SDK. Same pay.request() interface, same error classes. Generated from the same OpenAPI spec. Publish to PyPI as beta. | Python SDK | BUILD |
| 14 | Next.js dashboard on Vercel: transaction list (agent, amount, status, purpose, date), budget config form (set limits per agent), agent list with today's spend vs limit. Reads from /v1/dashboard/* endpoints. | Dashboard | BUILD |
| 15 | Integration test: find someone who has not seen your code. Give them the SDK README. Time how long it takes them to make a test payment. Target is under 15 minutes. Fix every rough edge they hit. | 15-min test | SHIP |

✅ Week 3 done when: a developer who has never seen your code installs the SDK and makes a test payment in under 15 minutes. Time this literally. If it takes longer, fix it.

| W4 | Ship Go live and find your first customer. Stop adding features. |
| --- | --- |

The product is done. Week 4 is not about building more — it is about going live and getting one real company to use it. Every hour you spend coding this week is an hour you are not spending finding your first customer.

| Day | Task | Output | Tag |
| --- | --- | --- | --- |
| 16 | Switch to Stripe live mode. Verify the full end-to-end flow with a real payment method. Set up Sentry alerts so you get an email on every unhandled error. Add basic structured logging (request ID, agent ID on every log line). | Live mode | SHIP |
| 17 | Self-serve onboarding: org signs up, creates first agent, gets API key, sees the dashboard. This must work without you being in the room. Write a single-page quick-start that gets a developer from zero to first transaction. | Onboarding | SHIP |
| 18–20 | Outreach. Email 30 AI-heavy companies — YC portfolio, LangChain ecosystem, anyone building agents in production. Offer free first month, 30-minute setup call. Your goal is three companies using the SDK in their staging environment by end of week 4. | First users | SHIP |

✅ Week 4 done when: at least one company has integrated the SDK in their staging environment and made a real transaction. That is your proof of concept for any future conversation with Stripe or investors.

# 6. What Not to Build in These Four Weeks

Every item below is a reasonable future feature. None of them are needed to get a paying customer. If you start building any of these, you are procrastinating.

| Slack approval notifications | Email works fine. Slack integration adds a week and zero revenue. |
| --- | --- |
| Webhook system | Polling works for MVP. Real customers will ask for webhooks — then you build it. |
| Merchant whitelist / verification | Let the payer org control which merchants are allowed. Ship that later. |
| Multi-currency | USD only. Every enterprise customer you talk to will be on USD to start. |
| Team roles and permissions | One admin per org. Role-based access control is a paid tier feature. |
| Agent-to-agent payments | Interesting idea. Not the MVP. Not even close. |
| SOC 2 compliance work | Required for large enterprises. Not required to close your first five customers. |
| Mobile app | There is no mobile use case for this product. |
| Analytics and reporting | The transaction list in the dashboard is enough for MVP. |
| Docker / Kubernetes / AWS | Railway handles all of this. Do not touch infrastructure for four weeks. |

# 7. Go / No-Go Before Pitching Stripe

Do not reach out to Stripe until every box below is ticked. These are not arbitrary — they are exactly what Stripe's team will ask in the first ten minutes of any meeting.

|  | Requirement |
| --- | --- |
| ☐ | At least one company has integrated your SDK and made a real transaction. |
| ☐ | At least one of those companies is paying you something — even $100 per month. |
| ☐ | Total transactions processed is over 100. |
| ☐ | Total volume processed through Stripe is over $1,000. |
| ☐ | Every placeholder stat in your pitch deck is replaced with a real number. |
| ☐ | You have spoken with a lawyer about your regulatory position (you are a governance layer, not a money transmitter — get that in writing). |
| ☐ | A developer you have never met integrated the SDK in under 15 minutes. |
| ☐ | You know exactly what you are asking Stripe for: partner, invest, or acquire — pick one. |

AgentPay MVP Plan  ·  Build it. Use it. Sell it. Then scale it.